|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Software Engineering Lab Meeting Minutes | | | | | | | |
| Date | | 2017/03/27 | | | | | |
| Time | | 18:30~10:30 | | | | | |
| Location | | Room 542 | | | | | |
| Facilitator | | Allen Yang | | | | | |
| Recorded by | | George Wang | | | | | |
| Objective | | Finish Week 5 Class Diagrams | | | | | |
| Participants | | | | | | | |
| Name | | E-mail | | Role | | | Presence or not |
| Allen Yang | | [R04922169@ntu.edu.tw](mailto:R04922169@ntu.edu.tw) | | Leader | | | Y |
| Amity Jang | | [R04944053@ntu.edu.tw](mailto:R04922169@ntu.edu.tw) | | Member | | | Y |
| David Chen | | [B03705028@ntu.edu.tw](mailto:B03705028@ntu.edu.tw) | | Member | | | Y |
| Joe Yeh | | [B02902094@ntu.edu.tw](mailto:B02902094@ntu.edu.tw) | | Member | | | N |
| George Wang | | [B02902122@ntu.edu.tw](mailto:B02902122@ntu.edu.tw) | | Member | | | Y |
| Terry Hsu | | [B02902048@ntu.edu.tw](mailto:B02902048@ntu.edu.tw) | | Member | | | Y |
| Meeting Agendas | | | | | | | |
| * Begin: Milk Delivery System – Class Diagram * Revision: Purchasing Department – Class Diagram * Early Draft of *SimianArmy* System Architecture | | | | | | | |
| Issues | | | | | | | |
| * Begin: Milk Delivery System – Class Diagram   + Interpret requirements statements one by one and draw class diagram one statement at a time.   + Ways to implement change personal information. * Revision: Purchasing Department – Class Diagram   + Ways to better implement *special customers* and *approve*. * *SimianArmy* System Architecture   + Update studying progress.   + Complete early version of system architecture. | | | | | | | |
| Action Items | | | | | | | |
| No. | Action Items | | Responsibility | | Deadline | Status | Remark |
|  | Draw “Purchasing Department” class diagram based on the requirements statements. | | Whole Group | | 3/27 | **Closed　3/27** |  |
|  | Draw “Milk Delivery System” class diagram based on the requirements statements. | | Whole Group | | 3/27 | **Closed　3/27** |  |
|  | Complete early draft of SimianArmy system architecture. | | Whole Group | | 3/27 | **Ongoing** |  |
|  | Study *Monkey* abstract class. | | Joe Yeh | | 4/7 | **Ongoing** |  |
|  | Study Chaos Monkey. | | Allen Yang | | 4/7 | **Ongoing** |  |
|  | Study Conformity Monkey. | | Amity Jang | | 4/7 | **Ongoing** |  |
|  | Study Janitor Monkey. | | David Chen | | 4/7 | **Ongoing** |  |
|  | Study *CloudClient* interface. | | George Wang | | 4/7 | **Ongoing** |  |
|  | Study *AWSClient* class (implements *CloudClient*). | | Terry Hsu | | 4/7 | **Ongoing** | Close work with George needed. |
|  | *Crawler* classes for three monkeys; including abstract classes and interface. | | George Wang, Joe Yeh | | 4/7 | **Ongoing** |  |